## Slide 1: Agile Presentation
Patrick Ogarr

## Slide 2: Agile Roles
Product Owner- “Responsible for maximizing the value of the product and the work of the Development Team.”
Scrum Master- “Responsible for implementing scrum, setting sprints, coordinating between parties, and acting as a coach and leader for all team members”
Development Team- Work together to build the product, collaborate to define goals and how to achieve them

## Slide 3: Agile Phases
Planning- Process to prepare goals, the
Product backlog, and access user stories.
Iteration- Sprint to accomplish outlined goals defined in the backlog and deliver a product at the end
Testing- Verify product meets requirements and functions as needed
Release- Deliver a minimally viable product to the owner
Feedback- Receive more information via user stories and adjust planning

## Slide 4: Describing Waterfall Model
“The waterfall model is a software development model used in the context of large, complex projects, typically in the field of information technology. It is characterized by a structured, sequential approach to project management and software development.”
When changing focus, agile is able to better adapt to change as waterfall requires going to the beginning and restarting the process; such as the shift of SNHU travel from broad to wellness focused

## Slide 5: Waterfall or Agile Approach
Waterfall
Better suited for well defined requirements; Does not work well in changing environments
Linear timeline, lacks flexibility
Stakeholders are only in the beginning and end
Focused on documentation
Agile
If requirements change, they can be addressed quickly
Incremental delivery, allows for feedback and change
Stakeholder involvement throughout the processes
Smaller teams with a focus on collaboration

## Slide 6: References
The 3 Scrum Roles and Responsibilities, Explained. (2023, November 29). Coursera. https://www.coursera.org/articles/scrum-roles-and-responsibilities
‌Tantsiura, P. (2023, August 28). What is Agile: EVERYTHING YOU NEED TO KNOW. The App Solutions. https://theappsolutions.com/blog/development/what-is-agile-development/
‌Waterfall Model - Software Engineering. (2018, March 18). GeeksforGeeks. https://www.geeksforgeeks.org/waterfall-model/#
‌Cobb, C. G. (2023). The project manager’s guide to mastering agile : principles and practices for an adaptive approach. John Wiley. https://ebookcentral.proquest.com/lib/think/reader.action?docID=1895876&ppg=131